# FutureFlow Implementation Backlog

Volume 2
Derived from Database Design and REST API Specification

# Purpose

This volume converts the approved Database Design and REST API Specification into implementation-ready GitHub Issues. It continues numbering from Volume 1 and keeps each assignment appropriate for a three-developer, part-time project. Frontend issues may use stable mock contracts so Joe Clark can progress while Players A and C complete backend work.

# Scope and Team Balance

| Player | Primary work in this volume | Issue count |
| --- | --- | --- |
| Alex Creznic | Prisma, migrations, core REST APIs, shared API standards, integration | 11 |
| Joe Clark | Account, transaction, CSV, goal, scenario, and dashboard client/UI work | 6 |
| Jake Weeks | Seed data, categories, CSV processing, goals, and integration test support | 5 |

# Issue Summary

| ID | Title | Owner | Estimate | Primary source |
| --- | --- | --- | --- | --- |
| FF-016 | Implement core Prisma models | Alex Creznic | 6 hrs | Database Design, Sections 4–6 |
| FF-017 | Create and verify the initial database migration | Alex Creznic | 4 hrs | Database Design, Section 5 |
| FF-018 | Add database indexes for financial queries | Alex Creznic | 3 hrs | Database Design, Section 8 |
| FF-019 | Create development seed data | Jake Weeks | 5 hrs | Database Design, Sections 4–6 |
| FF-020 | Implement database access service | Alex Creznic | 5 hrs | Database Design |
| FF-021 | Implement account data access and API | Alex Creznic | 7 hrs | REST API Specification: GET/POST /accounts |
| FF-022 | Build account management UI | Joe Clark | 7 hrs | Functional Requirements |
| FF-023 | Implement category data service | Jake Weeks | 5 hrs | Database Design: categories |
| FF-024 | Implement transaction CRUD API | Alex Creznic | 8 hrs | REST API Specification: /transactions |
| FF-025 | Build transaction management UI | Joe Clark | 8 hrs | Functional Requirements |
| FF-026 | Implement CSV import backend | Jake Weeks | 8 hrs | REST API Specification: POST /transactions/import |
| FF-027 | Build CSV import UI | Joe Clark | 6 hrs | Functional Requirements |
| FF-028 | Implement current-user profile endpoint | Alex Creznic | 4 hrs | REST API Specification: GET /users/me |
| FF-029 | Implement goal data model and API | Jake Weeks | 7 hrs | REST API Specification: GET/POST /goals |
| FF-030 | Build goal management UI | Joe Clark | 6 hrs | Functional Requirements |
| FF-031 | Implement scenario persistence and basic API | Alex Creznic | 8 hrs | REST API Specification: GET/POST /scenarios |
| FF-032 | Create scenario editor shell with mock data | Joe Clark | 6 hrs | Functional Requirements |
| FF-033 | Implement forecast endpoint contracts | Alex Creznic | 5 hrs | REST API Specification: GET /forecast and POST /forecast/recalculate |
| FF-034 | Create dashboard API client and mock contracts | Joe Clark | 5 hrs | REST API Specification: /forecast, /insights, /subscriptions |
| FF-035 | Implement API response and exception standards | Alex Creznic | 5 hrs | REST API Specification: Standard Response and HTTP Status Codes |
| FF-036 | Add API integration test foundation | Jake Weeks | 6 hrs | REST API Specification |
| FF-037 | Database and API integration checkpoint | Alex Creznic | 5 hrs | Database Design and REST API Specification |

## FF-016 — Implement core Prisma models

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-006 |
| Derived From | Database Design, Sections 4–6 |
| Summary | Implement the initial relational models for users, accounts, categories, transactions, recurring rules, goals, scenarios, forecast results, AI insights, and CSV imports. |

Implementation Checklist

- Translate approved entities into Prisma models.

- Define primary keys, foreign keys, timestamps, and numeric precision.

- Validate the schema with Prisma.

Acceptance Criteria

- The Prisma schema represents every approved major entity.

- Relationships match the database design.

- Schema validation completes without errors.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-017 — Create and verify the initial database migration

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 4 hrs |
| Depends On | FF-016 |
| Derived From | Database Design, Section 5 |
| Summary | Generate the first database migration and verify that it creates the approved relational structure in PostgreSQL. |

Implementation Checklist

- Generate the migration from the Prisma schema.

- Apply the migration to a clean development database.

- Document rollback/rebuild steps for development.

Acceptance Criteria

- Migration succeeds on a clean database.

- Required tables, constraints, and relationships are present.

- The development database can be rebuilt consistently.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-018 — Add database indexes for financial queries

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 3 hrs |
| Depends On | FF-017 |
| Derived From | Database Design, Section 8 |
| Summary | Add the indexes identified for dashboards, transaction history, recurring projections, scenarios, forecasts, and recent AI insights. |

Implementation Checklist

- Add compound transaction indexes.

- Add recurring-rule and forecast-month indexes.

- Add scenario and AI-insight indexes.

Acceptance Criteria

- All recommended indexes are included in migration history.

- Common user/date queries use indexed columns.

- Migration applies successfully.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-019 — Create development seed data

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 5 hrs |
| Depends On | FF-017 |
| Derived From | Database Design, Sections 4–6 |
| Summary | Create realistic development data for a single user, financial accounts, categorized transactions, recurring activity, goals, scenarios, and forecast output. |

Implementation Checklist

- Create a repeatable Prisma seed script.

- Include income, bills, discretionary spending, and at least one goal.

- Include enough data to exercise dashboard and forecast development.

Acceptance Criteria

- Seed command runs without manual edits.

- Seeded data respects database relationships.

- All three developers can use the same predictable dataset.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-020 — Implement database access service

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 5 hrs |
| Depends On | FF-017 |
| Derived From | Database Design; System Architecture |
| Summary | Create the shared Prisma/database service used by NestJS modules and ensure clean startup and shutdown behavior. |

Implementation Checklist

- Register Prisma as a shared NestJS service.

- Connect on application startup.

- Disconnect cleanly on shutdown.

Acceptance Criteria

- NestJS modules can inject the database service.

- Connection failures are logged clearly.

- Automated service test passes.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-021 — Implement account data access and API

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 7 hrs |
| Depends On | FF-020 |
| Derived From | REST API Specification: GET/POST /accounts; Database Design: accounts |
| Summary | Implement authenticated account listing and account creation, including ownership checks and request validation. |

Implementation Checklist

- Create account DTOs and validation.

- Implement account repository/service methods.

- Implement GET and POST account endpoints.

- Add OpenAPI annotations and tests.

Acceptance Criteria

- Users can list only their own accounts.

- Valid accounts can be created.

- Invalid account types or balances return 400 responses.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-022 — Build account management UI

| Owner | Joe Clark |
| --- | --- |
| Estimate | 7 hrs |
| Depends On | FF-003, FF-021 |
| Derived From | Functional Requirements; REST API Specification: /accounts |
| Summary | Create the Angular account list and account-entry form using the approved API contract or mock responses while the API is under development. |

Implementation Checklist

- Create account API client interface.

- Build account list and empty state.

- Build create-account form with validation.

- Support mock and live API implementations.

Acceptance Criteria

- Accounts display correctly from mock or live data.

- Form validation prevents invalid submissions.

- Successful creation refreshes the account list.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-023 — Implement category data service

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 5 hrs |
| Depends On | FF-020 |
| Derived From | Database Design: categories |
| Summary | Implement system and user-defined category lookup needed by transactions and later AI categorization. |

Implementation Checklist

- Create category service and repository methods.

- Support parent-child category relationships.

- Return categories scoped to the authenticated user plus system defaults.

Acceptance Criteria

- Category lookup is deterministic and user-safe.

- Parent categories can be represented.

- Unit tests cover system and user categories.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-024 — Implement transaction CRUD API

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-020, FF-021, FF-023 |
| Derived From | REST API Specification: /transactions; Database Design: transactions |
| Summary | Implement transaction listing, creation, update, and deletion with account ownership, category validation, and consistent response formatting. |

Implementation Checklist

- Create transaction DTOs.

- Implement GET, POST, PUT, and DELETE endpoints.

- Enforce user ownership and validation.

- Add OpenAPI documentation and tests.

Acceptance Criteria

- Users can manage only their own transactions.

- Changes persist and return standard response envelopes.

- Missing records return 404; invalid input returns 400.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-025 — Build transaction management UI

| Owner | Joe Clark |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-003, API contract from FF-024 |
| Derived From | Functional Requirements; REST API Specification: /transactions |
| Summary | Create transaction listing and edit workflows that can operate against mock data before the backend endpoint is complete. |

Implementation Checklist

- Create transaction API client and mock service.

- Build sortable transaction table.

- Build create/edit form.

- Add delete confirmation and error states.

Acceptance Criteria

- Users can view, add, edit, and delete mock or live transactions.

- Loading, empty, and failure states are visible.

- Forms meet basic accessibility requirements.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-026 — Implement CSV import backend

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-020, FF-024 |
| Derived From | REST API Specification: POST /transactions/import; Database Design: import_batches |
| Summary | Implement CSV upload processing, batch tracking, field validation, and normalized transaction creation. |

Implementation Checklist

- Create import-batch persistence.

- Parse CSV headers and rows.

- Validate required fields and reject malformed rows.

- Create transactions with source metadata.

Acceptance Criteria

- A valid CSV creates an import batch and transactions.

- Malformed rows are reported without corrupting valid data.

- Repeated processing can be traced through batch metadata.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-027 — Build CSV import UI

| Owner | Joe Clark |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-003, API contract from FF-026 |
| Derived From | Functional Requirements; REST API Specification: POST /transactions/import |
| Summary | Create a guided CSV upload interface with file validation, progress feedback, and a result summary. |

Implementation Checklist

- Create file selection/drop area.

- Validate file type and basic size limits.

- Display upload, processing, success, and error states.

- Show imported and rejected row counts.

Acceptance Criteria

- Users understand whether the import succeeded.

- Invalid file types are rejected before upload.

- Results are usable with mock or live responses.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-028 — Implement current-user profile endpoint

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 4 hrs |
| Depends On | Authentication foundation |
| Derived From | REST API Specification: GET /users/me |
| Summary | Implement the protected endpoint that returns the current authenticated user profile without exposing password or token data. |

Implementation Checklist

- Create safe profile response DTO.

- Read the current user from JWT context.

- Add OpenAPI documentation and tests.

Acceptance Criteria

- Authenticated users receive their profile.

- Sensitive fields are omitted.

- Unauthenticated requests return 401.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-029 — Implement goal data model and API

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 7 hrs |
| Depends On | FF-016, FF-020 |
| Derived From | REST API Specification: GET/POST /goals; Database Design: goals |
| Summary | Implement goal-envelope listing and creation with target amount, current amount, target date, and priority. |

Implementation Checklist

- Create goal DTOs and service methods.

- Implement GET and POST endpoints.

- Validate amounts and target dates.

- Add tests.

Acceptance Criteria

- Users can create and list their own goals.

- Invalid amounts and dates are rejected.

- Responses follow the standard API envelope.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-030 — Build goal management UI

| Owner | Joe Clark |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-003, API contract from FF-029 |
| Derived From | Functional Requirements; REST API Specification: /goals |
| Summary | Create a simple goal list and creation form that later dashboard widgets can reuse. |

Implementation Checklist

- Create goal API client and mock service.

- Build goal cards/list.

- Build creation form and validation.

- Display progress toward target.

Acceptance Criteria

- Goals display target, progress, date, and priority.

- Valid goals can be added through mock or live API.

- Empty and error states are handled.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-031 — Implement scenario persistence and basic API

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-016, FF-020 |
| Derived From | REST API Specification: GET/POST /scenarios; Database Design: scenarios and scenario_adjustments |
| Summary | Implement scenario listing and creation, including storage for future scenario adjustments without calculating forecast results yet. |

Implementation Checklist

- Create scenario and adjustment DTOs.

- Implement GET and POST endpoints.

- Persist scenario metadata and adjustments.

- Add ownership checks and tests.

Acceptance Criteria

- Users can create and list their own scenarios.

- Adjustments are stored without modifying baseline transactions.

- Invalid projection periods or adjustment data are rejected.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-032 — Create scenario editor shell with mock data

| Owner | Joe Clark |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-003 |
| Derived From | Functional Requirements; REST API Specification: /scenarios |
| Summary | Build the initial Angular scenario editor and list using mock API contracts so UI development can proceed before scenario calculations are complete. |

Implementation Checklist

- Create scenario API client interface and mock service.

- Build scenario list.

- Build form for name, description, projection years, and adjustments.

Acceptance Criteria

- Users can create and view mock scenarios.

- Editor clearly separates baseline data from scenario changes.

- Form is ready for later live API integration.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-033 — Implement forecast endpoint contracts

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 5 hrs |
| Depends On | FF-012, FF-016 |
| Derived From | REST API Specification: GET /forecast and POST /forecast/recalculate |
| Summary | Define request and response DTOs and placeholder endpoint behavior for forecast retrieval and recalculation so frontend and engine work can proceed independently. |

Implementation Checklist

- Define forecast query and response DTOs.

- Document monthly projection response structure.

- Create placeholder controller/service integration.

- Update OpenAPI.

Acceptance Criteria

- Swagger shows stable forecast contracts.

- Mock response includes income, expenses, balance, and month.

- Endpoints require authentication.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-034 — Create dashboard API client and mock contracts

| Owner | Joe Clark |
| --- | --- |
| Estimate | 5 hrs |
| Depends On | FF-003, FF-033 |
| Derived From | REST API Specification: /forecast, /insights, /subscriptions |
| Summary | Create typed Angular clients and mock responses for dashboard data so chart and widget work is not blocked by backend implementation. |

Implementation Checklist

- Define TypeScript interfaces matching OpenAPI contracts.

- Create mock forecast, insight, and subscription responses.

- Add service methods and error handling.

Acceptance Criteria

- Dashboard development can proceed without live services.

- Mock data covers positive and negative forecast months.

- Interfaces can switch to live HTTP calls without component rewrites.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-035 — Implement API response and exception standards

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 5 hrs |
| Depends On | FF-004, FF-012 |
| Derived From | REST API Specification: Standard Response and HTTP Status Codes |
| Summary | Implement shared success envelopes, validation responses, and exception handling across the API. |

Implementation Checklist

- Create standard success response helper/interceptor.

- Create global exception filter.

- Map validation, authentication, not-found, and server errors.

Acceptance Criteria

- API responses consistently use the documented format.

- Expected HTTP status codes are returned.

- Internal implementation details are not exposed.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-036 — Add API integration test foundation

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-020, FF-035 |
| Derived From | REST API Specification; Non-Functional Requirements |
| Summary | Create the reusable integration-test setup for authenticated API endpoints and database cleanup. |

Implementation Checklist

- Configure NestJS test application.

- Provide test database setup/teardown.

- Create authenticated request helper.

- Add sample tests for one protected endpoint.

Acceptance Criteria

- Tests run from a single command.

- Test data is isolated and repeatable.

- Both success and authorization failure paths are demonstrated.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

## FF-037 — Database and API integration checkpoint

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 5 hrs |
| Depends On | FF-016 through FF-036 |
| Derived From | Database Design and REST API Specification |
| Summary | Verify that the implemented database and API foundation works across the team before forecasting and AI development expands. |

Implementation Checklist

- Run migrations and seed data from a clean environment.

- Verify account, transaction, import, goal, scenario, and user-profile flows.

- Verify Angular clients can use mock or live contracts.

- Record defects as GitHub Issues.

Acceptance Criteria

- All developers can build and run the updated stack.

- Core API tests pass.

- No blocking schema or contract ambiguity remains.

Definition of Done

- Implementation merged into develop; automated tests pass; OpenAPI and project documentation are updated where applicable.

# Volume 3 Preview

Volume 3 will derive implementation issues from the Functional Requirements and Forecasting Engine Design. It will cover recurring cash-flow processing, forecast calculations, cash-crunch detection, scenario application, dashboard forecast visualization, and automated business-logic tests.