# FutureFlow Implementation Backlog

Volume 3
Derived from Functional Requirements, Forecasting Engine Design,
AI Integration Design, Security Architecture, and Deployment Guide

# 1. Purpose

This final backlog volume converts the remaining approved FutureFlow planning documents into implementation-ready GitHub Issues. The issues focus on the portfolio-defining features: cash-flow forecasting, scenario planning, AI-assisted categorization and insights, security, deployment, testing, and release readiness.

# 2. Scope and Team Approach

The issues are intentionally sized for three developers contributing approximately five hours per week each. Work is divided so Players A, B, and C can proceed in parallel with limited blocking.

- Alex Creznic: APIs, integration, security, CI/CD, deployment, and release coordination.

- Joe Clark: Angular user interfaces, ECharts visualizations, accessibility, and user workflows.

- Jake Weeks: Forecasting, scenarios, AI services, business rules, and automated testing.

## FF-038 - Implement recurring income projection

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-007, FF-025 |
| Derived From | Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Expand recurring income records across the selected 6-12 month forecast period. |

Acceptance Criteria

- Supports weekly, biweekly, semimonthly, monthly, and annual recurrence.

- Correctly handles start and end dates.

- Produces deterministic monthly totals.

- Unit tests cover common recurrence patterns.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-039 - Implement recurring expense projection

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-007, FF-026 |
| Derived From | Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Expand recurring bills and expenses into future forecast periods. |

Acceptance Criteria

- Projects active recurring expenses only.

- Handles frequency and effective-date rules.

- Supports fixed and estimated amounts.

- Unit tests verify monthly totals.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-040 - Implement one-time event projection

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 4 hrs |
| Depends On | FF-007, FF-027 |
| Derived From | Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Include planned one-time income and expenses in the forecast. |

Acceptance Criteria

- Events appear only in the applicable forecast period.

- Income and expenses affect the correct monthly balance.

- Cancelled events are excluded.

- Tests cover past, current, and future dates.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-041 - Build monthly cash-flow calculation engine

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-038, FF-039, FF-040 |
| Derived From | Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Calculate monthly opening balance, income, expenses, surplus or deficit, and closing balance. |

Acceptance Criteria

- Calculations are deterministic.

- Opening and closing balances roll forward correctly.

- Negative months are identified.

- Results support 6-12 month projections.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-042 - Implement cash-crunch detection

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 4 hrs |
| Depends On | FF-041 |
| Derived From | Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Identify forecast periods where balances fall below zero or a user-defined reserve threshold. |

Acceptance Criteria

- Negative-balance months are flagged.

- Reserve-threshold warnings are supported.

- Warning details identify the affected month and projected balance.

- Unit tests cover threshold boundaries.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-043 - Implement long-term net-worth projection

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-041 |
| Derived From | Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Project net worth over a configurable 5-10 year period using account balances and user assumptions. |

Acceptance Criteria

- Supports configurable annual growth assumptions.

- Separates assets and liabilities.

- Returns yearly and monthly projection points.

- Assumptions are included in the response.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-044 - Create forecast REST endpoints

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-041, FF-042 |
| Derived From | REST API Specification / Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Expose forecast generation and recalculation through authenticated REST endpoints. |

Acceptance Criteria

- GET /forecast returns current baseline forecast.

- POST /forecast/recalculate refreshes projections.

- Invalid date ranges return validation errors.

- OpenAPI documentation is updated.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-045 - Build cash-flow forecast dashboard

| Owner | Joe Clark |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-009, FF-044 |
| Derived From | Functional Requirements / Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Display monthly projected balances, income, expenses, and cash-crunch warnings in Angular. |

Acceptance Criteria

- Uses Apache ECharts.

- Supports 6- and 12-month views.

- Negative months are visually distinguishable.

- Chart includes accessible labels and a tabular alternative.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-046 - Implement scenario data model and API

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-019, FF-030 |
| Derived From | Database Design / REST API Specification |
| Initial Project Column | Backlog |
| Summary | Persist saved what-if scenarios and expose CRUD endpoints. |

Acceptance Criteria

- Scenario records belong to the authenticated user.

- Baseline data is not modified.

- CRUD endpoints enforce ownership.

- Scenario assumptions are validated.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-047 - Implement scenario calculation engine

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-041, FF-046 |
| Derived From | Functional Requirements / Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Apply salary, housing, retirement, subscription, and one-time event adjustments to a copied forecast model. |

Acceptance Criteria

- Supports percentage and fixed-amount adjustments.

- Baseline forecast remains unchanged.

- Multiple adjustments can be combined.

- Scenario results are reproducible.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-048 - Build scenario editor interface

| Owner | Joe Clark |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-009, FF-046 |
| Derived From | Functional Requirements |
| Initial Project Column | Backlog |
| Summary | Create the Angular workflow for defining and saving what-if scenarios. |

Acceptance Criteria

- User can add, edit, and remove assumptions.

- Common scenario templates are available.

- Validation errors are displayed clearly.

- The interface is keyboard accessible.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-049 - Build scenario comparison visualization

| Owner | Joe Clark |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-045, FF-047 |
| Derived From | Functional Requirements / Forecasting Engine Design |
| Initial Project Column | Backlog |
| Summary | Compare baseline and scenario forecasts using synchronized ECharts visualizations. |

Acceptance Criteria

- Baseline and scenario series are clearly identified.

- Monthly surplus and net-worth impact can be compared.

- Chart updates after scenario changes.

- Data can be viewed in accessible table form.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-050 - Implement savings goals and envelope recommendations

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-041, FF-028 |
| Derived From | Functional Requirements / Database Design |
| Initial Project Column | Backlog |
| Summary | Calculate recommended monthly goal contributions based on target amount, target date, and forecast capacity. |

Acceptance Criteria

- Recommendations adjust when forecast data changes.

- Insufficient cash flow produces a clear warning.

- Goal progress is calculated consistently.

- Tests cover achievable and unachievable goals.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-051 - Build goals and envelopes interface

| Owner | Joe Clark |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-050 |
| Derived From | Functional Requirements |
| Initial Project Column | Backlog |
| Summary | Create goal management and progress views in Angular. |

Acceptance Criteria

- Users can create, edit, pause, and delete goals.

- Recommended monthly contribution is displayed.

- Progress is visualized accessibly.

- Changes refresh the forecast.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-052 - Deploy Ollama service in Docker Compose

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 5 hrs |
| Depends On | FF-005, FF-008 |
| Derived From | AI Integration Design / Deployment Guide |
| Initial Project Column | Backlog |
| Summary | Add Ollama as an optional local service and document model installation. |

Acceptance Criteria

- Ollama starts through Docker Compose.

- Backend health check detects availability.

- Model name is configurable.

- Core application starts when Ollama is unavailable.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-053 - Implement rule-based transaction categorization

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-027 |
| Derived From | AI Integration Design |
| Initial Project Column | Backlog |
| Summary | Create the deterministic categorization fallback used before or instead of the local LLM. |

Acceptance Criteria

- Merchant and description rules are configurable.

- Returns category and confidence.

- Manual user overrides take precedence.

- Unit tests cover representative merchants.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-054 - Implement Ollama transaction categorization

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-052, FF-053 |
| Derived From | AI Integration Design |
| Initial Project Column | Backlog |
| Summary | Use the local LLM to categorize transactions not confidently handled by rules. |

Acceptance Criteria

- Prompt requests structured JSON output.

- Response is schema validated.

- Timeouts and invalid output fall back to rules.

- No authentication secrets are sent to the model.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-055 - Implement recurring subscription detection

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-027, FF-053 |
| Derived From | Functional Requirements / AI Integration Design |
| Initial Project Column | Backlog |
| Summary | Identify recurring charges and potential subscription price changes. |

Acceptance Criteria

- Detects repeated merchant and amount patterns.

- Supports monthly and annual recurrence.

- Flags material price increases.

- Users can confirm or dismiss detections.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-056 - Implement AI financial insights service

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-041, FF-050, FF-054 |
| Derived From | AI Integration Design |
| Initial Project Column | Backlog |
| Summary | Generate concise natural-language insights from calculated financial metrics and trends. |

Acceptance Criteria

- Insights are grounded in computed application data.

- Outputs avoid definitive financial advice.

- Invalid AI output is discarded safely.

- Rule-based insights remain available as fallback.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-057 - Create AI insights REST endpoints

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 4 hrs |
| Depends On | FF-056 |
| Derived From | REST API Specification / AI Integration Design |
| Initial Project Column | Backlog |
| Summary | Expose categorized transactions, subscriptions, and generated insights to the Angular client. |

Acceptance Criteria

- Endpoints require authentication.

- Responses use standard API envelopes.

- AI-unavailable state is represented clearly.

- OpenAPI documentation is updated.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-058 - Build subscriptions and insights dashboard widgets

| Owner | Joe Clark |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-055, FF-057 |
| Derived From | Functional Requirements / AI Integration Design |
| Initial Project Column | Backlog |
| Summary | Display detected subscriptions, price changes, categorization confidence, and financial insights. |

Acceptance Criteria

- Users can accept or dismiss subscription detections.

- Users can override transaction categories.

- Insights identify the supporting metric or trend.

- Widgets remain usable when AI is offline.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-059 - Harden authentication and API security

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-012, FF-031 |
| Derived From | Security Architecture |
| Initial Project Column | Backlog |
| Summary | Apply production-oriented security controls to authentication and protected endpoints. |

Acceptance Criteria

- Passwords use Argon2 or approved bcrypt configuration.

- Protected endpoints enforce JWT authentication.

- Login and registration have rate limiting.

- Error responses do not expose stack traces or secrets.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-060 - Implement validation, sanitization, and ownership checks

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-029, FF-031, FF-046 |
| Derived From | Security Architecture / REST API Specification |
| Initial Project Column | Backlog |
| Summary | Apply consistent validation and user-ownership enforcement across financial resources. |

Acceptance Criteria

- DTO validation is applied to write endpoints.

- Users cannot access another user's records.

- Invalid identifiers return safe errors.

- Security tests cover unauthorized access.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-061 - Add security and dependency scanning

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 4 hrs |
| Depends On | FF-005 |
| Derived From | Security Architecture / Deployment Guide |
| Initial Project Column | Backlog |
| Summary | Add repeatable dependency and container vulnerability checks to the development workflow. |

Acceptance Criteria

- Frontend and backend dependencies are scanned.

- Container images can be scanned locally or in Jenkins.

- High-severity findings fail the CI job or are documented.

- Scan instructions are added to project documentation.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-062 - Create Jenkins continuous integration pipeline

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-005, FF-015 |
| Derived From | Deployment Guide |
| Initial Project Column | Backlog |
| Summary | Build a Jenkins pipeline that validates pull requests and the development branch. |

Acceptance Criteria

- Installs dependencies for frontend and backend.

- Runs linting, unit tests, and builds.

- Reports failures clearly.

- Pipeline configuration is stored in source control.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-063 - Create container build and deployment pipeline

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-062 |
| Derived From | Deployment Guide |
| Initial Project Column | Backlog |
| Summary | Extend Jenkins to build versioned Docker images and deploy the Compose environment. |

Acceptance Criteria

- Images build reproducibly.

- Deployment uses environment-specific configuration.

- Failed deployment does not remove the last working environment.

- Rollback steps are documented.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-064 - Add application health and readiness checks

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 4 hrs |
| Depends On | FF-004, FF-006, FF-052 |
| Derived From | System Architecture / Deployment Guide |
| Initial Project Column | Backlog |
| Summary | Expose health information for the API, database, and optional AI service. |

Acceptance Criteria

- Liveness endpoint confirms API process health.

- Readiness endpoint reports database connectivity.

- Ollama status is reported without failing core readiness.

- Docker Compose uses appropriate health checks.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-065 - Implement backup and restore scripts

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-006 |
| Derived From | Non-Functional Requirements / Deployment Guide |
| Initial Project Column | Backlog |
| Summary | Provide documented scripts to back up and restore the PostgreSQL database. |

Acceptance Criteria

- Backup can be run with a single command.

- Restore is tested against a development database.

- Secrets are not embedded in scripts.

- Backup location and retention guidance are documented.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-066 - Complete accessibility and responsive design review

| Owner | Joe Clark |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-045, FF-048, FF-051, FF-058 |
| Derived From | Non-Functional Requirements |
| Initial Project Column | Backlog |
| Summary | Review the completed Angular application for keyboard support, screen-reader behavior, chart alternatives, and responsive layout. |

Acceptance Criteria

- Primary workflows are keyboard operable.

- Forms have associated labels and clear errors.

- Charts include accessible summaries or tables.

- Critical accessibility defects are resolved.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-067 - Create end-to-end portfolio demonstration tests

| Owner | Jake Weeks |
| --- | --- |
| Estimate | 8 hrs |
| Depends On | FF-044, FF-049, FF-057 |
| Derived From | Functional Requirements / Non-Functional Requirements |
| Initial Project Column | Backlog |
| Summary | Automate representative end-to-end workflows for the portfolio release. |

Acceptance Criteria

- Covers registration and login.

- Covers CSV import and transaction review.

- Covers baseline forecast and scenario comparison.

- Covers AI-offline fallback behavior.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-068 - Create sample data and guided demo scenario

| Owner | Joe Clark |
| --- | --- |
| Estimate | 5 hrs |
| Depends On | FF-045, FF-049, FF-058 |
| Derived From | Functional Requirements / User Stories |
| Initial Project Column | Backlog |
| Summary | Prepare realistic demonstration data and a guided walkthrough for reviewers. |

Acceptance Criteria

- Sample data contains no real personal information.

- Demonstrates a cash-crunch month.

- Includes at least one what-if scenario and goal.

- README explains how to launch the demo.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-069 - Finalize project documentation and README

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-062, FF-068 |
| Derived From | Deployment Guide / All Planning Documents |
| Initial Project Column | Backlog |
| Summary | Publish concise developer setup, architecture summary, screenshots, and contribution guidance. |

Acceptance Criteria

- README explains the project value and technology stack.

- Local setup instructions are verified by another developer.

- Architecture documents are linked.

- Known limitations and future enhancements are identified.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

## FF-070 - Prepare and tag FutureFlow v1.0 release

| Owner | Alex Creznic |
| --- | --- |
| Estimate | 6 hrs |
| Depends On | FF-063, FF-066, FF-067, FF-069 |
| Derived From | Deployment Guide / Development Roadmap |
| Initial Project Column | Backlog |
| Summary | Complete the release checklist and publish the portfolio-ready v1.0 release. |

Acceptance Criteria

- All MVP issues are closed or explicitly deferred.

- CI/CD pipeline passes.

- Release notes summarize features and limitations.

- Git tag and GitHub release are created.

Definition of Done

- Implementation and required tests are complete.

- Pull request is reviewed by at least one other developer.

- Relevant documentation and OpenAPI definitions are updated.

- Changes are merged into the development branch and the issue is closed.

# 3. Final Backlog Summary

| Volume | Issue Range | Primary Sources | Issue Count |
| --- | --- | --- | --- |
| Volume 1 | FF-001 - FF-015 | System Architecture | 15 |
| Volume 2 | FF-016 - FF-037 | Database Design and REST API Specification | 22 |
| Volume 3 | FF-038 - FF-070 | Forecasting, AI, Security, Deployment, and Release | 33 |
| Total | FF-001 - FF-070 | Complete FutureFlow planning package | 70 |

# 4. Recommended GitHub Project Use

- Create one GitHub Issue for each FF item.

- Place newly created issues in Backlog.

- Move only the next few issues for each player into Ready.

- Limit each developer to one primary In Progress issue at a time.

- Use Review while a pull request is open and Testing when merged changes are being validated.

- Capture newly discovered work directly in GitHub rather than creating another backlog document.

# 5. Planning Closure

Volumes 1 through 3 form the complete implementation backlog for the FutureFlow v1.0 portfolio project. The backlog contains 70 issues, which is sufficient to coordinate three part-time developers without creating excessive project-management overhead. Future planning should occur within GitHub Issues and the project board as implementation reveals new information.